| SCOPE OF WORK NAME: | Belema Precious |
| --- | --- |
| Project Title: | Alfa Belgore Rehabilitation Project |
| GOAL STATEMENT: | To make Alfa Belgore hall comfortable and to accommodate over 1 million people. |

| Objective 1: PLANNING |
| --- |
| ACTIVITIES/TASKS | TIMELINE | OUTPUTS (Tangible products that result from a program’s activities or tasks) |
| Location of site office | 1 day 1ST Jan 2020 |  |
| Status: |
| Team Organization | 7 days (1 week) 2nd Jan 2020 To 8th Jan 2020 | Each team member has very important role to play as cooperation will lead to the progress of the project. |
| Status: |
| Bringing in of equipment and machines for construction to site | 4 days 9th Jan 2020 to 12th Jan 2020 |  |
| Status: |

| Objective 2: CLEARING |
| --- |
| ACTIVITIES/TASKS | TIMELINE | OUTPUTS (Tangible products that result from a program’s activities or tasks) |
| The hall would be cleared and all useful furniture, decorations, facilities and others would be relocated to a safe house till after the project is completed. | 2 weeks (14 days) 13th Jan 2020 to 26th Jan 2020 | Progress |
| Status: |

| Objective 3: REMOVE ROOF / SECURE SITE |
| --- |
| ACTIVITIES/TASKS | TIMELINE | OUTPUTS (Tangible products that result from a program’s activities or tasks) |
| The roofs of the building would be taken down and use to build a fence around the site. | 3 weeks 27th Jan 2020 to 16th Feb 2020 | Site secured |
| Status: |

| Objective 4: CONSTRUCTION OF THE COLUMNS |
| --- |
| ACTIVITIES/TASKS | TIMELINE | OUTPUTS (Tangible products that result from a program’s activities or tasks) |
| Cast base of columns Excavation Blinding | 4 weeks 17th Feb 2020 to | Progress |
| Status: |
| Reinforcement of columns Column Formwork | 15th March 2020 | Columns completed |
| Status: |

| Objective 5: SLAB WORK |
| --- |
| ACTIVITIES/TASKS | TIMELINE | OUTPUTS (Tangible products that result from a program’s activities or tasks) |
| Prep for slab | 1 week 16th March 2020 to 22nd March 2020 |  |
| Status: |
| Reinforcement for slab Cast slab | 1 week and 4 days 23rd March to2nd April | Slap for gallery completed |

| Objective 6: Roofing |
| --- |
| ACTIVITIES/TASKS | TIMELINE | OUTPUTS (Tangible products that result from a program’s activities or tasks) |
| Column for roof | 1 week 3rd April 2020 to 9th April 2020 |  |
| Status: |
| Roof beam | 1 week 10th April 2020 to 17th April 2020 |  |
| Status: |
| Bolt and truss | 1 week 18th April 2020 to 24th April 2020 |  |
| Status: |
| Roof sheet | 1 week 25th April 2020 to 30th April 2020 | Roof completed |
| Status: |

| Objective 7: FINISHING |
| --- |
| ACTIVITIES/TASKS | TIMELINE | OUTPUTS (Tangible products that result from a program’s activities or tasks) |
| Plastering Painting Cleaning | 1st May 2020 to 21st May 2020 | Project completed |
| Status: |
| Removal of all equipment and machines | 22nd May 2020 To 31st May 2020 |  |
| Status: |

PROJECT GANTT CHART

LIST OF HUMAN RESOURCES NEEDED

For the project to be successful and to be accomplished within the time given, a workforce of 30-40 men would be needed for the whole project if the project is to follow the estimated time given to it which is approximately 5 months to complete.

The project team would consist of following professional members;

- Architects to do the design

- Civil engineer to supervise the work

- ·Quantity surveyors who will ensure that all the materials used for the project are of good quality and can used and also to ensure that the materials are in good shape.

- An electrical engineer that will ensure that all the electrical connections are correct and the electrical are installed correctly.

- Mechanical engineer

- Articians

- A Structural Engineer that will ensure that the new structure can hold and can live up to its expectation.

The will also be a group of consultants who will advise the best way that the project will move

The lead consultant will be the STRUCTURAL ENGINEER

WHY THE SITE WAS SECURED

The site was secured to restrict access to the site in order to prevent unnecessary accidents, to limit movement on site and also secure the equipments used used on site .

BEME for project

| NO | ITEM | QUANTITY | UNIT COST | TOTAL COST |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Roofing sheets | 100 | ₦1,400.00 | ₦140,000.00 |  |  |
| 2 | cement bags | 500 | ₦180,000.00 | ₦90,000,000.00 |  |  |
| 3 | Trucks of gravel | 12 | ₦35,000.00 | ₦420,000.00 |  |  |
| 4 | Trucks of sand | 13 | ₦45,000.00 | ₦585,000.00 |  |  |
| 5 | Glass which will be brought 12x12 | 10 | ₦50,000.00 | ₦500,000.00 |  |  |
| 6 | Light bulbs fitting | 40 | ₦8,000.00 | ₦320,000.00 |  |  |
| 7 | Light bulbs | 40 | ₦2,500.00 | ₦100,000.00 |  |  |
| 8 | Copper wires | 60 | ₦2,000.00 | ₦120,000.00 |  |  |
| 9 | Projector | 3 | ₦150,000.00 | ₦450,000.00 |  |  |
| 10 | T.V | 4 | ₦100,000.00 | ₦400,000.00 |  |  |
| 11 | Pipes of different sizes | 46 | ₦80,000.00 | ₦3,680,000.00 |  |  |
| 12 | Window | 13 | ₦450,000.00 | ₦5,850,000.00 |  |  |
| 13 | CCTV cameras for security | 12 | ₦25,000.00 | ₦300,000.00 |  |  |
| 14 | CCTV system | 1 | ₦50,000.00 | ₦50,000.00 |  |  |
| 15 | Total estimated cost |  |  | ₦102,915,000.00 |  |  |
| 16 | Miscellaneous (10%) |  |  | ₦10,291,500.00 |  |  |
| 17 | Consultancy Fee (15%) |  |  | ₦15,437,250.00 |  |  |
| 18 | Site preparations and clearing after completion (5%) |  |  | ₦5,145,750.00 |  |  |
| 19 | Transportation (12%) |  |  | ₦12,349,800.00 |  |  |
| 20 | Profit (20%) |  |  | ₦20,583,000.00 |  |  |

PAYMENT SCHEDULE

- 30% of total estimated cost for mobilization

- 50% of total estimated cost for completion

- Finally payment of 40% of total estimated cost at completion and hand over

- Retain a total estimated cost for 6 months defect liability period

BEME (Bill of Quantities):

A BEME review is a description and evaluation of evidence pertinent to a clearly formulated topic/question that uses explicit scientific methodologies and methods to systematically identify, assemble, critically analyze and synthesize information relevant to the review topic.

DEFECT LIABILITY PERIOD:

A defects liability period is a period of time following practical completion during which a contractor remains liable under the building contract for dealing with any defects which become apparent. Depending on the form of contract you are reading, it may also be referred to as a rectification period or defects correction period. A defects liability period is usually a period of around six or 12 months but it can vary depending on the contract used. Any defects or faults which arise during this period (for example - due to defective materials or workmanship) must be put right by the contractor at its own expense.

LEAD CONSULTANT:

The lead consultant is the consultant that directs the work of the consultant team and is the main point of contact for communication between the client and the consultant team, except for on significant design issues where the lead designer may become the main point of contact.

PROJECT LIFE CYCLE:

The Project Life Cycle refers to the four-step process that is followed by nearly all project managers when moving through stages of project completion. This is the standard project life cycle most people are familiar with. The Project Life Cycle provides a framework for managing any type of project within a business. Leaders in project management have conducted research to determine the best process by which to run projects. It has been found that following a project life cycle is critical for any services organization. The Project Life Cycle is the standard process by which teams achieve project success.

ENVIRONMENTAL IMPACT ASSESSMENT (EIA):

Environmental Impact Assessment (EIA) is a process of evaluating the likely environmental impacts of a proposed project or development, taking into account inter-related socio-economic, cultural and human-health impacts, both beneficial and adverse. UNEP defines Environmental Impact Assessment (EIA) as a tool used to identify the environmental, social and economic impacts of a project prior to decision-making. It aims to predict environmental impacts at an early stage in project planning and design, find ways and means to reduce adverse impacts, shape projects to suit the local environment and present the predictions and options to decision-makers. By using EIA both environmental and economic benefits can be achieved, such as reduced cost and time of project implementation and design, avoided treatment/clean-up costs and impacts of laws and regulations.

| Objective 14: Additional Activities |
| --- |
| ACTIVITIES/TASKS | TIMELINE | OUTPUTS (Tangible products that result from a program’s activities or tasks) |
| 14.1 |  |  |
| Status: |

# Text boxes

[16TH April 16, 2020]

ALPHA BELGORE REHABILITATION PROJECT