1 The scope of work:

\*Demolishing the current building

\*Buying and taking all necessary equipment and tools to the site

\*Clear the debris of the demolished building

\*Ensuring the foundation is still good

\*Carrying out the work of rebuilding the hall

\*Making sure everything is executed according to plan

\*Evaluation

2 Gant chart:

\*Demolishing the structure will take about 5-7 days, as it will take time due to the fact that we don’t want the foundation to be affected and some other part

\*It shouldn’t take more than 3 days on buying stuff

\*Clearing the debris should take a day or 2 couple with checking the foundation and all that was not destroyed

\*Carrying out the plan involves actually starting the project, that is you rebuilding now which is basically a lot of work and ca n take 8 weeks

\*Making sure everything fit, is done along side building it and can find out something and take care of it in maximum of 2 weeks

In total: it will take it about; reach out

3 Those who will be part of this project

\*A civil engineer,an electrical engineer, carpenter, technicians and ppl who can work manual labors

4 The site is secured so as to avoid people from getting crushed or killed by falling of mate and to avoid stepping of peoplw